# Detailed User Stories

# Detailed User Stories (Iteration 0)

Feature: Create a Profile

Player: Account creation/login, role-specific landing page

Referee: Account creation/login, role-specific landing page

Organizer: Account creation/login, role-specific landing page

Feature: Game List (Season specific)

Player: User specific view of previous, current and upcoming games as a list, page accessible from the main menu. Teams playing and brief game info displayed here.

Player: Detailed page of each game, with team names, player lists, time and location.

Player: Calendar view of game schedule

Referee: User-specific list of assigned games

Referee: Detailed page of each game, with all details and ability to report score.

Referee: Calendar view of game schedule

Organizer: List of all games, with the ability to create games. Calendar view as well.

Feature: Team Records

Player: Current league standings, with their team highlighted.

Player: View daily match record for the entire league.

Player: Team record summary page available for each team.

Referee: Current league standings, team specific records.

Organizer: Full league history records.

Organizer: League standings and team records of other leagues.

Feature: Referee Communication

Referee: Discuss with other refs and organizers and choose games to officiate

Referee: Leagues and seasons worked, recorded in profile

Feature: Game/Player History

Player: Current teams included on profile, past teams and seasons available for view.

Player: Team members and captain listed under my team.

Player: Overall player records of games won and lost.

Referee: Count of games officiated.

Feature: Event Organizer Perks

Organizer: Invite referees to leagues.

Organizer: Affiliated leagues shown in profile, their competitive level included.

Organizer: Invite teams/players to leagues and events.

Organizer: Promote a team’s competitive level.

Feature:  Team Management

Player: Invite players to join a team

Player: Leave a team

Player: Request to join a team

Organizer: Assign captains

Organizer: Manage team rosters

Feature: Ratings and Feedback

Player: Rate referees after a game

Referee: Report issues with teams

Organizer: Review reports and ratings

# Log File Information

# Log File Information

# Team Members:

- Marwan Al-Jaufy

- Zacharie Charles

- Trinity Shiloh Coward

- Khalid Omar Hussein Ali

- Zaid Shahid

- Anthony Zhang

# Meeting Minutes

Date: Jan 21st

Time: 8:22 pm

- Spare Lab Time/Drop-In Hours

  - Time that is not spent working on the lab will be used as drop-in hours

  - Drop-In hours will be used to touch base and basically have some work time alongside other team members

  - Not mandatory, but encouraged to so we can understand how actively everyone is working and helping each other with whatever is necessary

- Topic Alteration

  - After warnings from the TA and the Prof of the difficulty of having automatic detection utilizing object tracking, we are looking into just widening the scope of the project

  - Intramurals companion app with a player side and a referee side.

  - Referee Side

    - This will include a more manual version of the VAR-style idea we had. Whether or not object tracking will be implemented will be worried about later

    - Stat tracking, calls and other things to aid referees will be featured

  - Player Side

    - Mostly data driven things like stats or game history

  - It was mentioned that we could do a still sports-focused database thing if the previously mentioned changes to our idea is shot down in the approval process

- Prof Approval

  - Everyone present agreed with the changes. The final thing we are worried about is just getting approval. If not, then we can see what we can change about the pivot and look into

Date: Jan 29th

Time: 8:30pm

- Iteration 0

  - Name is officially PlayCheck

  - Confirmed and Wrote out the Big User Stories

  - Detailed User Stories will be individually sent in discord for confirmations

  - Worked out Vision Statement, review soon and list any edits you want

Date: Feb 5th

Time: 8:30pm

- Iteration 1

  - We modified a lot of what we did for iteration 0 and were able to further specify the detailed user stories into groups that we felt more comfortable with

  - We acknowledge that we need to change our older Vision Statement that matches the group idea that we newly approved

  - Brainstormed a lot of new detailed user stories for the foundational features of the app, with more subject to come

  - Laid out which user stories would be achievable on Jira and allowed them to be open for assignment

Date: Feb 12th

Time: 8:30pm

- Iteration 1

  - We discussed our progress on our respective tasks.

  - Decided how user data would be stored in our database.

  - Suggestions were made between one another, including how tasks should be done so that branches can be merged smoothly.

Date: Feb 17th

Time: 4:30 pm

-The primary goals of this meeting were to review the completed work for Iteration 1 and to begin the planning phase for Iteration 2.

-Iteration 0 & 1 Retrospective

The team engaged in a discussion regarding the challenges encountered during the completion of tasks for Iteration 0 and Iteration 1. This was followed by a brief, high-level review of the Iteration 1 deliverables to ensure alignment with project goals.

-Iteration 2: Feature Focus & Planning

Core Feature Selection: The team decided that the primary focus for Iteration 2 will be the creation and organization feature of the application.

Alignment Check: A discussion was held to confirm that the tasks completed in Iteration 1 provide the necessary foundation for the features planned for Iteration 2.

Process Improvement: To streamline communication and ensure a more convenient flow of information, the team agreed to document more detailed discussions and decisions directly within Jira for better traceability.

Workflow Optimization: The team brainstormed strategies to improve the division and assignment of tasks among members for future work.

- Immediate Task Assignment

Specific tasks were assigned to team members relating to two immediate needs:

The planning stage of Iteration 2.

Preparing to demo the work completed in Iteration 1 to the rest of the team.

-Next Steps & Future Meetings

A follow-up meeting has been scheduled for February 19th, 2026, to continue discussions regarding the Iteration 1 demo and to finalize any outstanding planning details.

| Action Item | Assigned To | Due Date |
| --- | --- | --- |
| Complete Planning tasks related to Iteration 2 planning - Front End | Khalid Omar Hussein Ali & Zaid Shahid | 19/02/2026 |
| Complete tasks related to Iteration 2 planning - Back End - Class UML Diagram | Marwan Al-Jaufy | 19/02/2026 |
| Complete tasks related to Iteration 2 planning - Back End - Database | Trinity Shiloh | 19/02/2026 |
| Prepare for Iteration 1 demo | All Team Members | 27/02/2026 |
| Attend follow-up meeting | All Team Members | 19/02/2026 |
| Continue work on Client Interview Video | Anthony Zhang & Zaid Shahid | 19/02/2026 |

Date: Feb 19th

Time: 9:00 pm

-Project Status & Iteration 2 Planning

- Iteration 1 Review & Task Follow-up

The meeting commenced with a review of the tasks assigned during the planning stage of Iteration 1, specifically regarding the demo deliverables. The team discussed the current status of these items and addressed feedback received on completed work, notably the Project Class UML Diagram.

Decision: To accommodate the finalization of outstanding tasks and the implementation of any required revisions, a two-day extension has been granted. All related work must be completed by [Insert New Deadline].

- Deliverable 1: Presentation Preparation

The team consolidated and agreed upon a final To-Do List that must be completed prior to beginning work on the presentation slides for Deliverable 1.

A detailed discussion was held regarding the structure of the presentation, including the sequence of topics and presenter expectations. Key deadlines for individual contributions leading up to the presentation date were established.

-Client Interview: Video Update

A specific segment of the meeting was dedicated to tracking the progress of the required client interview video. The team emphasized the importance of this deliverable and reviewed the current status with the member assigned to this task.

-Iteration 2: Planning & Task Allocation

The primary focus of the meeting shifted to the planning of Iteration 2.

Development Strategy: The team agreed on a strategy to split into two functional groups to optimize workflow. One group will focus on front-end development tasks, while the other will concentrate on back-end development.The team also decided to eliminate the organizer as a user in the app and place the responsibilities and capabilities to the Captain of a team.  In that, a captain of a team will only be the user who has the ability to create/organize an event(Game) between two teams. This was agreed upon by the team

Task Assignment: A revision to the prepared class diagram was set forth and that  responsibility was handed to Marwan Al-Jaufy. Specific tasks for the iteration were discussed and assigned to team members based on the new front-end/back-end structure.

Sprint Initialization: Trinity Shiloh  was designated to initialize the new sprint for Iteration 2 in Jira. This individual is responsible for populating the backlog with the required tasks necessary to complete the sprint successfully.Subtask creation and completion  is the responsibility of the person assigned to the main tasks

- Next Steps & Future Meetings

A follow-up meeting has been scheduled for February 24th, 2026 at 8:30 pm and February 27th 2026 at 8:30 pm , to continue discussions regarding the Iteration 1 presentation slides and the application itself.

| Action Item | Assigned To | Due Date |
| --- | --- | --- |
| Finalize Iteration 1 tasks and revisions | All Team Members | 27/02/2026 |
| Complete presentation pre-slides To-Do List items | All Team Members | 27/02/2026 |
| Continue work on Client Interview Video | Anthony Zhang & Zaid Shahid | 27/02/2026 |
| Initialize Iteration 2 Sprint in Jira and populate tasks | Trinity Shiloh | 24/02/2026 |
| Begin work on assigned front-end coding tasks | Zaid Shahid, Khalid Omar Hussein Ali & Anthony Zhang | 27/02/2026 |
| Begin work on assigned back-end coding tasks -All Back End Tasks | Trinity Shiloh, Marwan Al-Jaufy & Anthony Zhang | 27/02/2026 |
| Attend follow-up meeting | All Team Members | 24/02/2026 |

#Big Design Changes & Rationale behind the changes

While originally starting off as just a VAR Detection System, we were quickly finding out that the difficulty of achieving that within the confines of the course would be much more complex than expected. During one of the meetings we agreed on a pivot towards a more robust, all-around companion app for community sports. This would be an app for intramurals/community sports that bridges the referees, players and organizers all into one system. This was influenced by what was being communicated by the potential users as depicted in the below tables.

#Big User Stories

-Review Game Footage	- (Goal)To be able to look at either a recorded video or a live camera feed.

-View Game/Player History - (Goal)To be able to look at a list/database of games they’ve participated in

-View Upcoming Games - (Goal)To have an overall calendar view of upcoming games

-Referees Communication - (Goal)To be able to effectively communicate with referees to delegate games to them

-Team Database	 - (Goal)To be able to have a visual of standings and any relevant match stats

-Event Organization - (Goal)To be able to communicate with teams and referees and facilitate event

#PlayCheck Detail User Stories

(Game Officiating & Video Review)

-ID:PC-1.1	Detailed User Story: As a referee, I want to record video footage of a game so that I can review plays when disputes occur. Priority: Very High Estimated Cost (Days): 4

-ID:PC-1.2	Detailed User Story: As a referee, I want to replay recorded clips so that I can make accurate decisions. Priority: Very High  Estimated Cost (Days): 3

-ID:PC-1.3	Detailed User Story: As a referee, I want to view a live camera feed when available so that I can confirm calls in real time. Priority: High Estimated Cost (Days): 3

-ID:PC-1.4	Detailed User Story: As a referee, I want clips linked to specific matches so that footage can be retrieved later Priority: High  Estimated Cost (Days): 2

(Player Match History)

-ID:PC-2.1	Detailed User Story: As a player, I want to see a list of matches I participated in so that I can track my league involvement. Priority: Medium Estimated Cost (Days): 	4

-ID:PC-2.2	Detailed User Story:As a player, I want to view match results and opponents so that I can review performance Priority: Medium  Estimated Cost (Days): 3

-ID:PC-2.3	Detailed User Story:As a player, I want to see statistics for past games so that I can monitor improvement  Priority: Medium Estimated Cost (Days):3

(Game Officiating & Video Review)

-ID:PC-3.1	Detailed User Story:As a player, I want to view upcoming matches in a calendar so that I can plan my schedule. Priority: Medium Estimated Cost (Days): 3

-ID:PC-3.2	Detailed User Story: As a referee, I want to see games assigned to me so that I can prepare Priority: Medium  Estimated Cost (Days): 3

-ID:PC-3.3	Detailed User Story: As a user, I want each scheduled match to show time, location, and teams so that I have full match details. Priority: Medium Estimated Cost (Days): 2

(Referee Communication & Assignment)

-ID:PC-4.1	Detailed User Story:As an organizer, I want to assign referees to matches so that games are properly officiated Priority: High Estimated Cost (Days): 3

-ID:PC-4.2Detailed User Story: As an organizer, I want to message referees so that I can send updates or changes   Priority: High Estimated Cost (Days): 3

-ID:PC-4.3	Detailed User Story:As a referee, I want to receive assignment notifications so that I know when I am scheduled Priority: High Estimated Cost (Days): 2

(League Standings & Team Database)

-ID:PC-5.1 Detailed User Story: As a player, I want to view team standings so that I can see league rankings. Priority: High Estimated Cost (Days): 2

-ID:PC-5.2 Detailed User Story: As a user,I want to see win/loss records so that league progress is transparent   Priority: High Estimated Cost (Days): 2

-ID:PC-5.3 Detailed User Story:As a player, I want to view match or team statistics so that I can evaluate performance Priority: Medium Estimated Cost (Days): 2

(Event & Tournament Organization)

-ID:PC-6.1 Detailed User Story: As an organizer, I want to create games or tournaments so that events can be scheduled Priority: Medium Estimated Cost (Days): 3

-ID:PC-6.2 Detailed User Story: As an organizer, I want to invite teams and referees so that participation is coordinated Priority: MediumEstimated Cost (Days): 2

-ID:PC-6.3 Detailed User Story:As an organizer, I want to update schedules or event details so that participants receive accurate information. Priority: Medium Estimated Cost (Days): 2

# Development Tasks for Iteration 1

1. Game List (Trinity)

- Description: A view of previous, current and upcoming games as a list

- Smaller Tasks

- Create Database with Games folder

- UI for Each Game

- Use Single Item View to Create a Reusable List

- Create filter for Games

- Time Estimate: 3 days

2. Detailed Single Game Page (Khalid)

- Description: Detailed overview for a single game from the game list.

- Smaller Tasks:

- Create Game domain model class

- Implement GameRepository stub using ArrayList

- Design activity_game_details.xml layout

- Implement GameDetailsActivity logic

- Connect UI to Game model

- Write unit tests for Game class

- Time Estimate: 4 days

3. Referee Account Creation (Marwan)

- Description: Create the referee account creation page.

-Smaller Tasks

-Create a Referee Class UML diagram - version 0.0.1

-BackEnd Code(Based on the UML diagram) w/o Database Connection

-FrontEnd code

- Time Estimate: 4 days

4. Organizer Account Creation (Zaid)

- Description: Create the organizer account creation page.

-Smaller Task:

-Store strings such as team name, league, as well as the basics: name, birthdate, etc

-Create OrganizerProfileSetup class.

-Make sure everything is connected to each other and stored in the firebase

- Time Estimate: 2 days

5. Player Game Schedule (Anthony)

- Description: Create a calendar view for past and upcoming games.

-Smaller Tasks

-Create the Calendar UI

-

- Time Estimate: 3 days

6. Initial Login/Register Page (Zacharie)

- Description: Create the login page for all users and registration page.

- Smaller Tasks: Research which backend for the page, basic UI, Complete Login and Registration Page

- Time Estimate: 5 days

# Revised Detailed User Stories

PlayCheck Detail User Stories

| Game Officiating & Video Review |  |  |  |
| --- | --- | --- | --- |
| ID | Detailed User Story | Priority | Estimated Cost (Days) |
| PC-1.1 | As a referee, I want to record video footage of a game so that I can review plays when disputes occur. | Very High | 4 |
| PC-1.2 | As a referee, I want to replay recorded clips so that I can make accurate decisions. | Very High | 3 |
| PC-1.3 | As a referee, I want to view a live camera feed when available so that I can confirm calls in real time. | High | 3. |
| PC-1.4 | As a referee, I want clips linked to specific matches so that footage can be retrieved later. | High | 2 |

| Player Match History |  |  |  |
| --- | --- | --- | --- |
| ID | Detailed User Story | Priority | Estimated Cost (Days) |
| PC-2.1 | As a player, I want to see a list of matches I participated in so that I can track my league involvement. | Medium | 2 |
| PC-2.2 | As a player, I want to view match results and opponents so that I can review performance.. | Medium | 2 |
| PC-2.3 | As a player, I want to see statistics for past games so that I can monitor improvement | Medium | 2 |

| Scheduling & Upcoming Games |  |  |  |
| --- | --- | --- | --- |
| ID | Detailed User Story | Priority | Estimated Cost (Days) |
| PC-3.1 | As a player, I want to view upcoming matches in a calendar so that I can plan my schedule. | Medium | 3 |
| PC-3.2 | As a referee, I want to see games assigned to me so that I can prepare. | Medium | 2 |
| PC-3.3 | As a user, I want each scheduled match to show time, location, and teams so that I have full match details. | Medium | 2 |

| Referee Communication & Assignment |  |  |  |
| --- | --- | --- | --- |
| ID | Detailed User Story | Priority | Estimated Cost (Days) |
| PC-4.1 | As an organizer, I want to assign referees to matches so that games are properly officiated | High | 3 |
| PC-4.2 | As an organizer, I want to message referees so that I can send updates or changes | High | 3 |
| PC-4.3 | As a referee, I want to receive assignment notifications so that I know when I am scheduled. | High | 2 |

| League Standings & Team Database |  |  |  |
| --- | --- | --- | --- |
| ID | Detailed User Story | Priority | Estimated Cost (Days) |
| PC-5.1 | As a player, I want to view team standings so that I can see league rankings. | High | 2 |
| PC-5.2 | As a user,I want to see win/loss records so that league progress is transparent | High | 2 |
| PC-5.3 | As a player, I want to view match or team statistics so that I can evaluate performance. | Medium | 2 |

| Event & Tournament Organization |  |  |  |
| --- | --- | --- | --- |
| ID | Detailed User Story | Priority | Estimated Cost (Days) |
| PC-6.1 | As an organizer, I want to create games or tournaments so that events can be scheduled. | Medium | 3 |
| PC-6.2 | As an organizer, I want to invite teams and referees so that participation is coordinated. | Medium | 2 |
| PC-6.3 | As an organizer, I want to update schedules or event details so that participants receive accurate information. | Medium | 2 |